SECTION 01210

PRECONSTRUCTION SERVICES

PART 1 - GENERAL

  - WORK INCLUDED

    - Contractor shall provide Construction Manager At Risk (CMAR) services to the project team during the design and preparation of construction documents

    - Contractor shall provide input and construction drawings as necessary to communicate specified details and approaches to construction addressing the following

      - Utilization of site for construction work

      - Sequencing of construction work

      - Sequencing of various structure components

      - Sequencing of construction among major elements on the project site

    - The conditions, duties, obligations and tasks shall constitute affirmative obligations on Contractor unless the Contract documents clearly specify otherwise

  - RELATED WORK

    - Construction processes, procedures, materials and execution specified by other sections of the contract as amended

  - PAYMENT AND PROCEDURES

    - Refer to Section 01025

    - Unit costs in Schedule of Values will be as represented in the Contractor’s proposal for preconstruction services

    - The Contractor’s proposal price (GMP) amount for preconstruction services

      - The Contractor's preconstruction services fee shall appear as a credit to the cost of the Work under the first Contract Modification Order approved by the Owner

  - REFERENCES

    - Request for Proposal for General Contractor Services: Construction Manager at Risk for Harold D. Thompson Regional Water Reclamation Facility Phase 1: 2.50 MGD submitted by the Contractor under cover letter of October 8, 2009

    - Pikes Peak Regional Building Code

  - SUBMITTALS

    - Refer to Section 01025

    - Refer to Section 01340

    - Provide detailed documentation for construction details and sequencing

    - Provide detailed project cost estimates utilizing specific quantities and unit prices

    - Provide written submittals of material and equipment quotes from qualified material and equipment suppliers

    - Provide written submittals of quotations for scope of work and cost from qualified subcontractors

  - QUALITY ASSURANCE

    - Contractor’s personnel qualifications

      - Refer to Request for Proposal submitted by the Contractor

      - Personnel specified in the Request for Proposal have been accepted by the Owner as suitably qualified

      - Contractor shall not substitute specified personnel without prior agreement with the Owner

    - Regulatory Requirements

      - Provide copy of appropriate General Contractor’s license issued to the Contractor by the Pikes Peak Regional Building Department

      - Provide documentation that the Pikes Peak Regional Building Department licensing shall be maintained during the course of the project

- PART 2 - PRODUCTS

  - PRECONSTRUCTION AND DESIGN TEAM ACTIVITIES

    - Estimates of project cost

    - Project schedules

      - Graphic representation

      - Narrative, if required

    - Construction Details

    - Other related activities shall be accomplished by the Contractor to fulfill the Work of this section

- PART 3 - EXECUTION

- PRECONSTRUCTION AND DESIGN TEAM ACTIVITIES

  - Contractor’s qualified personnel shall prepare for and participate in design team conferences as specified in the Request for Proposals

  - Contractor shall confirm document requirements of the Pikes Peak Regional Building Department as they may affect all aspects of the project

  - Contractor shall prepare estimates of project cost, schedules and reports and other communications to complete all Work of this section

END OF SECTION